# DocFlow — Technical Build Timeline

Internal reference · Version 1 · September 2026

# Overview

Phased build order for a focused solo founder using AI coding tools. Each phase has an exit criterion — don't move to the next phase until the current one is met. Total estimate: 4–7 weeks.

# Phases

| Phase | Duration | Scope | Exit criteria |
| --- | --- | --- | --- |
| 0 — Foundations | 3–5 days | Monorepo setup, multi-tenancy, authentication, core database tables, file storage, basic error logging | Can create a tenant and authenticated user |
| 1 — Intake + Extraction | 5–8 days | File upload endpoint, email intake, extraction service with model routing, structured JSON output, confidence scoring | Can upload or email a real PO and see structured data stored |
| 2 — Matching + Post-processing | 3–5 days | Customer matching, SKU matching (exact and fuzzy), learned mappings, rule-based validation, duplicate detection | Extracted data is cleaned, matched, and flagged correctly |
| 3 — Human Review UI | 5–7 days | Side-by-side document/data view, editable header and line items, SKU search and create-mapping, approve/reject actions | A non-technical person can review and correct a PO in under 2 minutes |
| 4 — Export | 2–3 days | CSV, Excel, and JSON generation; “Approve & Export” action; download endpoint | Approved documents produce files ready for import |
| 5 — Onboarding + Polish | 3–4 days | Guided onboarding wizard (catalog upload, intake email, first POs), dashboard, notifications, team roles, billing plumbing | A new customer can go from signup to first export without help |
| 6 — Hardening for Launch | 3–5 days | Error handling, rate limiting, audit log, row-level security, monitoring, documentation, test with 10–20 real messy POs | Confident putting real customers on it |

# Launch criteria — must all be true

- Customer can upload catalog and, optionally, customer list

- POs can be sent by email or upload

- System extracts and matches reasonably well

- A human can quickly review and correct

- Clean CSV / Excel / JSON export works

- System learns from corrections

- Ready to charge per the Pricing document

# Explicitly deferred

See the MVP & Future Feature Roadmap document for the full list. Notably excluded from this build: native ERP integrations, the invoice module, advanced change-order diff UI, analytics, a mobile app, and permission systems beyond owner/admin/reviewer.